## Slide 1: Agile methods

## Slide 2: Agile methods
Background:
  Dissatisfaction with the overheads in software design methods of the 80s and 90s led to the creation of agile methods.
Characteristics:
  Focus on the code rather than the design
  Are based on an iterative approach to software development
  Are intended to deliver working software quickly and evolve this quickly to meet changing requirements.
Aim:
  reduce overheads in the software process (e.g. by limiting documentation)
  able to respond quickly to changing requirements without excessive rework.

## Slide 3: The principles of agile methods
Customer involvement
Incremental delivery
People not process
Embrace change
Maintain simplicity

## Slide 4: The principles of agile methods
Principle | Description | 
Customer involvement | Customers should be closely involved throughout the development process. Their role is provide and prioritize new system requirements and to evaluate the iterations of the system. | 
Incremental delivery | The software is developed in increments with the customer specifying the requirements to be included in each increment. | 
People not process | The skills of the development team should be recognized and exploited. Team members should be left to develop their own ways of working without prescriptive processes. | 
Embrace change | Expect the system requirements to change and so design the system to accommodate these changes. | 
Maintain simplicity | Focus on simplicity in both the software being developed and in the development process. Wherever possible, actively work to eliminate complexity from the system. | 

## Slide 5: Agile method applicability
Development of a small or medium-sized product for sale.
  Virtually all software products and apps are now developed using an agile approach
Custom system development within an organization, where there is a clear commitment from the customer to become involved in the development process and where there are few external rules and regulations that affect the software.
Government ???
NGOs

## Slide 6: Agile development techniques

## Slide 7: Extreme programming
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  Requirements are expressed as scenarios (also user stories)
  Deliver modules in increments;
  All tests must be run for every build and the build is only accepted if tests run successfully.

## Slide 8: Principles of Extreme programming
Use frequent iteration for developing User Stories.
User stories: simple and informal statements of the customer about the functionalities needed.
On User stories, the project team proposes Metaphors (show how system would work?).
The development team may decide to build a Spike for some feature.
Spike: very simple program that is constructed to explore the suitability of the proposed solution being proposed(similar to prototype).

## Slide 9: Extreme programming
Activities in XP:
  listening
  Designing
  Coding
  Testing
  Feedback
Applications that uses XP:
  Small scale project
  Project using new technology/ research based projects

## Slide 10: How about
100 people origination?
Will it work??
Yes or no

## Slide 11: Extreme programming practices (a)
Incremental planning
Small releases
Simple design
Test-first development
Refactoring
Pair programming
Collective ownership
Continuous integration
On-site customer
Refactoring is the process of restructuring code, while not changing its original functionality

## Slide 12: Extreme programming practices (a)
Principle or practice | Description
Incremental planning | Requirements are recorded on story cards and the stories to be included in a release are determined by the time available and their relative priority. The developers break these stories into development ‘Tasks’.
Small releases | The minimal useful set of functionality that provides business value is developed first. Releases of the system are frequent and incrementally add functionality to the first release.
Simple design | Enough design is carried out to meet the current requirements and no more.
Test-first development | An automated unit test framework is used to write tests for a new piece of functionality before that functionality itself is implemented.
Refactoring | All developers are expected to refactor the code continuously as soon as possible code improvements are found. This keeps the code simple and maintainable. e.g., a function may got deprecated.

## Slide 13: Extreme programming practices (b)
Pair programming | Developers work in pairs, checking each other’s work and providing the support to always do a good job.
Collective ownership | The pairs of developers work on all areas of the system, so that no islands of expertise develop and all the developers take responsibility for all of the code. Anyone can change anything.
Continuous integration | As soon as the work on a task is complete, it is integrated into the whole system. After any such integration, all the unit tests in the system must pass.
On-site customer | A representative of the end-user of the system (the customer) should be available full time for the use of the XP team. In an extreme programming process, the customer is a member of the development team and is responsible for bringing system requirements to the team for implementation.

## Slide 14: The principles of agile methods
Principle | Description | 
Customer involvement | Fulfilled using on site – customer. | 
Incremental delivery | Fulfilled using small and frequent releases of software based on customer stories. | 
People not process | Supported via pair programming and collective ownership of the code. | 
Embrace change | Embraced using test-first development, refactoring to code to avoid degeneration (as some functions might become deprecated) | 
Maintain simplicity | Using simple and document free design procedures. | 

## Slide 15: The extreme programming release cycle

## Slide 16: User stories for requirements
User requirements are expressed as user stories or scenarios.
written on cards; known as Task cards.
Development team do the tasks breakdown on the basis of deadline and cost estimates.
The customer chooses the stories for inclusion in the next release based on their priorities and the schedule estimates.
Case study: prescribing medication story (self study)

## Slide 17: User stories for requirements
This user stories idea is much helpful than working with traditional long requirement documents.
Challenges:
  Completeness.
  Will the story covers all aspects of an activity?
  The number of proposed user stories cover the whole system requirements?

## Slide 18: A ‘prescribing medication’ story

## Slide 19: Examples of task cards for prescribing medication

## Slide 20: Refactoring
Generally it is practiced to develop a software keeping in Mind the design for change approach. It is worth spending time and effort anticipating changes as this reduces costs later in the life cycle.
XP doesn’t support the idea because it is possible that sometimes a code need to be changed utterly with a requirement change.
Rather, it proposes constant code improvement (refactoring) to make changes easier when they have to be implemented.

## Slide 21: Refactoring
Programming team look for possible software improvements
make these improvements even if there is no immediate need for them.
This improves the understandability of the software and so reduces the need for documentation.
Changes are easier to make because the code is well-structured and clear. (as simplicity is the essence of XP)

## Slide 22: Examples of refactoring
Re-organization of a class hierarchy to remove duplicate code.
Tidying up and renaming attributes and methods to make them easier to understand.
The replacement of inline code with calls to methods that have been included in a program library.
Generally, IDEs include tools for refactoring.
Mostly, refactoring is part of development but when deadlines are hard and implementation is critical then refactoring is delayed.

## Slide 23: Test-first development (XP’s innovation)
Specifications
Implementation
Testing
Any issue
Implementation
Test cases
Any issue encountered during implementation
Client requirements
Plan driven approach
XP’s approach (test first development)

## Slide 24: Test-first development
XP testing advantages:
  Problems of requirements misunderstanding are reduced as you have developed test cases as per your program’s behaviors.
  Avoids test-lag (when developer is faster than tester so pace mismatch)
  User involvement in test development and validation.
  Tests are written as programs rather than data so that they can be executed automatically whenever a new functionality is added to a module.

## Slide 25: Customer involvement
ROLE:
  to help develop acceptance tests for the stories that are to be implemented in the next release of the system.
  If he is a full time member of development team, then he may write testcases as well.
ISSUE:
  Customer have limited time. So he might be reluctant to offer his services full time with development team.

## Slide 26: Test case description for dose checking

## Slide 27: Test automation
Tests are conducted using automated test tools, they simulate the program depending upon the input and check if the results meets the specifications. (Junit is popular automated test tool for Java).
A specific set of tests is quickly and easily executed whenever any functionality is added to the system, these automated test cases can be run, and problems in the new code can be identified immediately.

## Slide 28: Problems with test-first development
Programmers prefer programming to testing and sometimes they take short cuts when writing tests. For example, they may write incomplete tests that do not check for all possible exceptions that may occur.
Some tests can be very difficult to write incrementally. For example, in a complex user interface, it is often difficult to write unit tests for the code that implements the ‘display logic’ and workflow between screens. As design is changing continuously.
It difficult to judge the completeness of a set of tests. Although you may have a lot of system tests, your test set may not provide complete coverage.

## Slide 29: Pair programming (XP’s innovation)
Pair programming involves programmers working in pairs, developing code together.
This helps develop common ownership of code and spreads knowledge across the team.
It serves as an informal review process as each line of code is looked at by more than 1 person. Code implementation and inspection @ same time.
A person doing refactoring is considered less efficient than the one doing coding. So, this process encourages refactoring as due to common ownership, the whole team can get benefit from the improved system code.

## Slide 30: Pair programming
In pair programming, programmers sit together at the same computer to develop the software.
Pairs are created dynamically so that all team members work with each other during the development process.
The sharing of knowledge that happens during pair programming is very important as it reduces the overall risks to a project when team members leave.
Pair programming is not necessarily inefficient and there is some evidence that suggests that a pair working together is more efficient than 2 programmers working separately.

## Slide 31: Pair programming
Pair programming is not practiced mostly because mostly organizations think that two people working separately can do better than two doing in group.
Solution?
  Still, some of them believe it and practice it with slight modification in a way that in a pair of two, one is a senior developer and the other one is a junior developer to support the collaborative learning.
  This shared learning reduces overall risks to project (in case a senior employee left?).

## Slide 32: Agile project management

## Slide 33: Agile project management
Software project managers focus on:
  In-time software delivery
  and within the planned budget.
Agile project management used an approach which is adapted to incremental development and the practices used in agile methods.

## Slide 34: Scrum
Scrum is an agile method that provides a project management framework
There are three phases in Scrum.
  The initial phase is an outline planning phase where you establish the general objectives for the project and design the software architecture.
  This is followed by a series of sprint cycles, where each cycle develops an increment of the system.
  The project closure phase wraps up the project, completes required documentation such as system help frames and user manuals and assesses the lessons learned from the project.

## Slide 35: Scrum terminology
Scrum term | Definition
Development team | self-organizing group of software developers no more than 7 people. responsible for developing the software and essential project documents.
Sprint | A development iteration. usually 2-4 weeks long.
Potentially shippable product increment | The software increment that is delivered from a sprint. ‘potentially shippable’ means it is in a finished state and no testing or any other work left to add it into the final product.
Product backlog | To-do list for Scrum Team. It might be user stories or descriptions of supplementary tasks that are needed, such as architecture definition or user documentation.
Product owner | Identify requirements prioritize these for development continuously review the product backlog to ensure that the project continues to meet critical business needs. He/she could be a customer/product manager/a stakeholder representative.

## Slide 36: Scrum terminology
Scrum term | Definition
Scrum | A daily meeting of the Scrum team that reviews progress and prioritizes work to be done that day. Ideally, this should be a short face-to-face meeting that includes the whole team.
Scrum Master | Take follow up of work Guides team Deals with the organization and report team work. Similar to project manager.
Velocity | An estimate of how much product backlog effort that a team can cover in a single sprint. Understanding a team’s velocity helps them estimate what can be covered in a sprint and provides a basis for performance improvement.

## Slide 37: Scrum sprint cycle

## Slide 38: The Scrum sprint cycle
Sprints are fixed length, normally 2–4 weeks.
The starting point for planning is the product backlog, which is the list of work to be done on the project.
The selection phase involves whole project team to select the features and functionality from the product backlog to be developed during the sprint.

## Slide 39: The Sprint cycle
Once these are agreed, the team organize themselves to develop the software.
During this stage, the team is isolated from the customer and the organization, with all communications channelled through the so-called ‘Scrum master’.
The role of the Scrum master is to protect the development team from external distractions.
At the end of the sprint, the work done is reviewed and presented to stakeholders. The next sprint cycle then begins.

## Slide 40: Teamwork in Scrum
‘Scrum master’:
  arranges daily meetings,
  tracks the backlog of work to be done,
  records decisions,
  measures progress against the backlog
  Communicates with customers and management outside of the team.
The team:
  attends short daily meetings (Scrums)
  all team members share their progress, problems that have arisen and what is planned for the following day.
    This means that everyone on the team knows what is going on and, if problems arise, can re-plan short-term work to cope with them.

## Slide 41: Scrum benefits
The product is broken down into a set of manageable and understandable chunks.
The whole team have visibility of everything and consequently team communication is improved.
Customers see on-time delivery of increments and gain feedback on how the product works.
Trust between customers and developers is established and a positive culture is created in which everyone expects the project to succeed.

## Slide 42: Distributed Scrum

## Slide 43: Scaling agile methods

## Slide 44: Scaling agile methods
Agile methods are successful for small and medium sized projects that can be developed by a small co-located team.
Success of these methods come because of improved communications.
Scaling Agile methods: the process of translating established Agile methods, like Scrum to larger groups of people.
When scaling agile methods it is important to maintain agile fundamentals:
  Flexible planning, frequent system releases, continuous integration, test-driven development and good team communications.

## Slide 45: Scaling out and scaling up
‘Scaling up’ is concerned with using agile methods for developing large software systems that cannot be developed by a small team.
‘Scaling out’ is concerned with how agile methods can be introduced across a large organization with many years of software development experience.

## Slide 46: Practical problems with agile methods
The informality of agile development can be problematic for contract specifications in large organization.
Agile methods are most appropriate for new software development rather than software maintenance. Yet the majority of software costs in large companies come from maintaining their existing software systems.
Agile methods are designed for small co-located teams yet much software development now involves worldwide distributed teams.

## Slide 47: Contractual issues
Most software contracts for custom systems are based around a specification, which sets out what has to be implemented by the system developer for the system customer.
However, this precludes interleaving specification and development as is the norm in agile development.
Solution: A contract that pays for developer time rather than functionality is required
  However, this is seen as a high risk my many legal departments because what has to be delivered cannot be guaranteed.

## Slide 48: Agile methods and software maintenance
Most organizations spend more on maintaining existing software than they do on new software development.
So, for agile methods to be successful, they have to support maintenance as well as original development.
Problems may arise if original development team cannot be maintained.(what if someone from the team left the organization?)

## Slide 49: Agile maintenance
Key problems are:
  Lack of product documentation
  Keeping customers involved in the development process
  Maintaining the continuity of the development team
Agile development relies on the development team knowing and understanding what has to be done.
For long-lifetime systems, this is a real problem as the original developers will not always work on the same system.

## Slide 50: Agile and plan-driven methods
Most projects include elements of plan-driven and agile processes. Deciding on the balance depends on:
  Is it important to have a very detailed specification and design before moving to implementation? If so, you probably need to use a plan-driven approach.
  Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic? If so, consider using agile methods.
  How large is the system that is being developed? Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally. This may not be possible for large systems that require larger development teams so a plan-driven approach may have to be used.

## Slide 51: Agile important factors

## Slide 52: System issues
How large is the system being developed?
  Agile methods are most effective a relatively small co-located team who can communicate informally.
What type of system is being developed?
  Systems that require a lot of analysis before implementation need a fairly detailed design to carry out this analysis.
What is the expected system lifetime?
  Long-lifetime systems require documentation to communicate the intentions of the system developers to the support team.
Is the system subject to external regulation?
  If a system is regulated you will probably be required to produce detailed documentation as part of the system safety case.

## Slide 53: People and teams
How good are the designers and programmers in the development team?
  It is sometimes argued that agile methods require higher skill levels than plan-based approaches in which programmers simply translate a detailed design into code.
How is the development team organized?
  Design documents may be required if the team is distributed.
What support technologies are available?
  IDE support for visualisation and program analysis is essential if design documentation is not available.

## Slide 54: Organizational issues
Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering.
Is it standard organizational practice to develop a detailed system specification?
Will customer representatives be available to provide feedback of system increments?
Can informal agile development fit into the organizational culture of detailed documentation?

## Slide 55: Agile methods for large systems
Large systems-> larger teams in different zones may be
Large systems are ‘brownfield systems’,(the systems derived from an existing system). Many of the system requirements are concerned with this interaction and so don’t really lend themselves to flexibility and incremental development.
When existing systems are integrated -> a lot of time is wasted on integration rather than coding.

## Slide 56: Large system development
Large systems and their development processes are often constrained by external rules and regulations limiting the way that they can be developed.
Large systems have a long procurement and development time. Its really difficult to hold people for a project.
Large systems have diverse stakeholders-> so its impossible to involve all of them in the development process.

## Slide 57: Factors in large systems

## Slide 58: Scaling up to large systems
A completely incremental approach to requirements engineering is impossible.
There cannot be a single product owner or customer representative.
For large systems development, it is not possible to focus only on the code of the system.
Cross-team communication mechanisms have to be designed and used.
Continuous integration is practically impossible. However, it is essential to maintain frequent system builds and regular releases of the system.

## Slide 59: Multi-team Scrum
Role replication
  Each team has a Product Owner for their work component and ScrumMaster.
Product architects
  Each team chooses a product architect and these architects collaborate to design and evolve the overall system architecture.
Release alignment
  The dates of product releases from each team are aligned so that a demonstrable and complete system is produced.
Scrum of Scrums
  There is a daily Scrum of Scrums where representatives from each team meet to discuss progressand plan work to be done.

## Slide 60: Agile methods across organizations
Project managers who do not have experience of agile methods may be reluctant to accept the risk of a new approach.
Large organizations often have quality procedures and standards that all projects are expected to follow and, because of their bureaucratic nature, these are likely to be incompatible with agile methods.
Agile methods seem to work best when team members have a relatively high skill level. However, within large organizations, there are likely to be a wide range of skills and abilities.
There may be cultural resistance to agile methods, especially in those organizations that have a long history of using conventional systems engineering processes.